## Slide 1: Test Strategy & Management
Testing Exam 2021
Tariq

## Slide 2: Test Approaches | Introduction
What is it?
Test approaches are:
Certain strategies
Forms the starting point for:
  Test planning
  Selection of design Techniques
  Test types
  Entry criterias
  Exit criterias
Why?
To determine and define how many and what tests are needed.
How?
Based on:
  Project goals
  Objectives
    What is the goal?
    Only handle most critical risks?
  Risk assessment
    Risk of failure
  What is the type of project?
Two Techniques:
Preventative (V-model approach)
  Project design → As early as possible
    Risks caught ASAP
Reactive (Waterfall approach)
  Testing is implemented later
  Usually after Project design and coding

## Slide 3: Test Approaches
Analytical
Risk based testing → directed towards areas of great risk
Model based
Stochastic Testing → Testing using statistical information about failure rates
Standard-compliant
Testing following industry specific standards
Dynamic and heuristic
Exploratory testing → Testing is done as a reactive measure rather than pre-planned. Execution and evaluation happens simultaneously.
Consultative
Expert-based testing → Testing is done with major influence from technology and / or business domain experts (can be internal as well as external experts).
Regression-averse
Extensive automation, standard test suites, reuse of existing test materials.
One project can implement a combination of different approaches.

## Slide 4: Test Estimation
Management strategy for measuring factors needed for test execution
Factors:
  Skill level
  Resources
  Cost
  Time
2 types:
Metrics based
  Relies on data collected from similar or previous projects
  Fx.
  Amount of test conditions
  Amount of test cases written
  Amount of test cases executed
  etc.
Expert based
  Relies on experience of experts
  Expert types:
    Developers
    Business experts
    Analyst & designers
    Etc.

## Slide 5: Test Progress Monitoring & Control
Test Progress Monitoring (TPM)
What is it?
  Continuous monitoring and reviewing the activities of the system.
    Result → Compared to actual system behaviour
Why?
  Track current progress of testing activities
  Detecting and tracking test metrics → Estimate future actions based on metrics
  Feedback to team, stakeholders, etc.
How?
  Manually
  With Tools
  Automatically
Test metrics - directly related to exit criteria.
Some metrics:
Percentage of test cases prepared
Percentage of work done in test environment preparation
Number of test cases executed/not executed and passed/failed
Testing costs compared to benefits
Test coverage (risks, code or requirements)
Test control:
What is it?
Actions need in case of delay / hold ups
Some actions:
Make decisions based on the data from test progress monitoring
Reprioritisation of tests in case of risks
Review the risks to project and potentially change the risk ratings in order to meet the goal
Adjust the scope of testing to adapt for late change requests

## Slide 6: Incident Management
What is it?
Detecting, investigating, reacting & solving incidents
Track incidents from its detection → it is resolved
Why?
Update developers & other interested parties with feedback
General
Managed by an Incident Manager
Documented in incident report
How:
Incidents can be raised with tools, management systems or electronically.
Incident reports can contain
  Number of incidents
  Priority
  Status
  Date of discovery
  etc.

## Slide 7: Configuration Management
What is it?
Management of:
  Facilities
  Processes
  Products
Version Control
How?
Managing information about them
  Ensure they perform as expected
Why?
Ensure traceability through test process
Save time

## Slide 8: Test Management | Risk (1/2)
What is it?
Management of tests in a project → General overview
  Risks
  Independence levels
  Roles
  Planning
  Control
Two types of Risks:
Project Risk
  Risks that may occur in a project
    Supplier issues
    Organisational factors
    Technical issues
Product Risk
  Risks in product quality
    Faulty
    Poor functionality
    Poor data integrity
    etc.
What is a risk?
Unwanted factors - event, thread, hazard, etc - at that could appear in the future and leave a negative impact

## Slide 9: Test Management | Risk (2/3)
Risk factor:
What is it?
  Measurement of risk impact & likelihood
How?
  likelihood 𝑥 impact = risk factor
Risk Management:
What is it?
  Risk changes → Need frequent monitoring & evaluation
  Identifying, assessing & controlling risks
    Calculate risk factor
      Act accordingly
Risk Matrix?
What is it?
  Visualisation of risk
    Low
    Medium
    High
    (Extreme)
[ Continued in next page ]

## Slide 10: Test Management | Risk (3/3)

## Slide 11: Thanks!